Milestone 3 Sprint 1

## Team Members

* Jonas Williams-Gilchrist
* Braeden Stewart
* Luke Barton
* Jake Pope

## Sprint Plan

This sprint will end on October 31, 2020. Each team member is only expected to work about three hours on the project during this sprint. All team members are expected to be available throughout the rest of this sprint. The scrum master for this sprint is Jake Pope.

## Story 1: Updated Documentation

Because this sprint is being planned later than expected, the team will use the remaining time to work on documentation and preparation. By the end of this sprint, the team should be better prepared to begin coding and implementing. Updating the documentation will be considered a large story. The only documentation needing to be updated is from previous milestones.

Our first task for this story is updating the requirements definition document. This is a small task. The requirements should be numbered. This will allow the team members to reference the requirements. The next task is to update the use case diagrams. This task is considered a medium size. The use case diagrams should be changed to use draw.io. Otherwise, the use cases will remain mostly the same.

The third task for this story is to update the project plan document. This is a small sized task. The plan should be updated to reflect any changes discussed in previous and future team meetings. The fourth task will be updating the file “README.md” to reflect team decisions. This is a small sized task. The readme should be updated to reflect the team’s decisions on naming conventions.

## Story 2: Prepare Django Project

This story has been designated as small. To start implementing the project, a Django project should be created and added to the git repository. For this sprint, no actual code needs to be written. The Django project only needs to be created.