# Sprint Retrospective

In this sprint, multiple tasks went well. The team was able to accomplish most of the designated tasks for this sprint. The team was also able to complete work on the deliverable elements of the project. This sprint has hopefully prepared us for the future sprints.

There were some parts of the sprint that did not go well. Our team did not meet enough throughout the sprint. If we had met earlier and more often, this sprint would have had many more tasks accomplished. This was the largest failure of this sprint, and it set the team up to complete much less work.

In order to improve, the team should make some specific changes. The first change should be meeting more often. Consistent meeting will allow for better communication and more progress. Another necessary change is planning for more work to be done. There was not enough work scheduled during this sprint.

In this sprint, the work done was measured by one point per minute. Braeden’s work was worth 75 points, Jonas earned 60 points, Jake earned 45 points, and Luke earned 45 points. The percentages are as follow:

* Braden – 33%
* Jonas – 27%
* Jake – 20%
* Luke – 20%