**Daily Scrum or Standup Meeting**

Team name: IDTWHAN

Scrum Master: Jonas Williams-Gilchrist

Date: 11/11/2020

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Braeden | Completed sign-up page. Very simple so far but works properly. | Working on log in page. Weighing pros and cons of different methods. | No major obstacles currently. |
| Jonas | Finalized the planning for sprint 2. | Work on an initialization page for the database. And unit testing framework. | No major obstacles currently. |
| Jake | Made more changes to the project plan. Went through models and verified some work that Braeden has done. | Work on functions and forms to place an order. | No major obstacles currently. |
| Luke | Work more on html pages. | Continuing work on html pages. | No major obstacles currently. |
|  |  |  |  |

# Screenshot of you project board

