**Daily Scrum or Standup Meeting**

Team name: IDTWHAN

Scrum Master: Jonas Williams-Gilchrist

Date: 11/13/2020

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Braeden | Completed login and password reset page. | Work on cashier info. | Ran into issues with emails using local hosting. |
| Jonas | Have not worked since last meeting. | Work on an initialization page for the database. And unit testing framework. Work on creating profile page. | No major obstacles currently. |
| Jake | Worked on function that places an order. | Write form that uses the order. Work with luke to make it compatible | No major obstacles currently. |
| Luke | Work more on html pages. | Focus on creating order page html. Work with jake to make it compatible | No major obstacles currently. |
|  |  |  |  |

# Screenshot of you project board

