Milestone 3 Sprint 3

## Team Members

* Jonas Williams-Gilchrist
* Braeden Stewart
* Luke Barton
* Jake Pope

## Sprint Plan

This sprint we will focus on the actual coding involved with our project. We are planning to continue all the key dependencies of our database resolved, as well as some key resources we will use to test our system. Also, getting the data migrations pushed to the remote repository. The final day of this sprint will be November 28th, 2020. The scrum master for this sprint is Braeden Stewart

## Story 1: Add order function

Jake will continue working on the add order function and the homepage that displays the menu. This will probably end up taking 3 to 4 hours of development time. Depends heavily on story 3 and a little on 4.

## Story 2: Manager Page/ Customer Profile page

This page will be where the manager can add employees, manage inventory items, etc. This will most likely take 4 to 5 hours to complete. Relies heavily on story 3 for its groups and permissions within Django’s admin contrib module. Jonas will head this maneuver.

## Story 3: data migrations

The cinch pin of which the rest of the sprint relies on, Braeden will create Bob the superuser for the team to access as admin. Braeden will also create the various model instances, groups, and permissions to migrate to the data tables. Remember to push to remote.

## Story 4: Unit tests

Luke will be handling the unit tests to make sure our functions fulfill their use cases and activity diagrams.