# Sprint Retrospective – Sprint 3, Milestone 3

Scrum Master – Jonas Williams-Gilchrist

Present Group Members – Jonas, Luke, Braeden, Jake

# Work Percentage

Braeden – 30%

Jake – 30%

Luke – 20%

Jonas – 20%

# What Went Well

In this sprint, Jake thought the amount of work that we got done was good; We achieved our goal. We improved considerably on communication and coordination in this sprint. We’ve been using Github a lot better compared to others.

# What Didn’t Go Well

We did not finish all the features that we had originally promised; we ending up dropping analytics page, but we made an informed decision about it; we determined it was a could instead of a should. We could’ve done better at communication and github.

# Improvement

We had a lot a work to do in this sprint. In retrospective, we should have spread it out over the last two sprints. There was a lot of rushed work. Next time, work on unit testing earlier.